## Slide 1
JoyRide® Share a Ride, Maybe a Story!
Carpooling Made Easy & Rewarding - Mobile Application Development Proposal
Sadhana Muralidharan
Rachana Kanagala
Sankalp Karkera
Poojitha Katragadda
Shivadhar Pingili

## Slide 2: Business Domain
Market Space
Carpooling is a solution to the woes of daily commuting.
Competitors
Opportunity
Security of the passengers and driver
User Verification
Rewards & Loyalty schemes
Unavailability in the local market
Environment Friendly
Cost Effective
Great way to Socialize, even on a work day!
View Competition Matrix

## Slide 3: Goals & Objectives
Goals:
  Provide an easy to use Carpooling application.
  Focus on Security as a feature
  Provide a forum for people to find other travelers.
Resources:
  Capital: $3,000
  Investors: Expected revenue $10,000 – $12,000 per year
Time:
  Time taken to develop an application: 2-3 months (approx.)
  Success Criteria:
  Ease of access
  User-friendly
  Privacy and security
  Low costs
  No bugs

## Slide 4: Functional Requirements Overview
Data Flow Diagram – Level I
Model Diagram of Major Components

## Slide 5: Functional Requirements
System Level Use Case Diagram
User Functional Segment Chart

## Slide 6: Functional Requirements (cont’d)

## Slide 7: Extra Functional Requirements
    Performance
  Quality of the application and the user experience is performance.
  Seamless user interaction
Portability
  Coding is self-contained - not impacted by external changes
Security
  Encryption of passwords and other data,
  Usage of a dedicated server for user information,
  Resolution plans in worst case scenarios such as breach, and
  Secured payment portals
Scalability
  Accommodates unrestricted growth

## Slide 8: Prototype

## Slide 9: Process Model
Process Model: Agile – Scrum Methodology
Reasons for Selecting Scrum:
  Avoid scalability issues within the team
  Cross-functional development aided in adhering to development schedule.
  Iterative nature provides continuous feedback
  Adaptable and versatile to changes
Scrum Team Info:
 Sprint Details:
  Sprint Length: 2 weeks iterations
    Day 1 – Sprint Planning
    Day 14 – Retrospective & Sprint Review
    Everyday – 10 minute Stand up Meetings
  Release Plans:
    Release 1 has 4 sprints planned.
    Hardening sprint not planned yet.
    Schedules as below:
Iteration | Iteration Start Date | Status
Sprint 0 | 09/13/2017 | Closed
Sprint 1 | 09/27/2017 | Closed
Sprint 2 | 10/04/2017 | Closed
Sprint 3 | 10/18/2017 | Closed
Sprint 4 | 11/01/2017 | In Progress
Role | Participants
Product Owner | Sadhana Muralidharan
Scrum Master | Rachana Kanagala
Scrum Team | Shivadhar Pingili Sankalp Karkera Poojitha Katragadda

## Slide 10: Product Backlog
Sprint 0

## Slide 11: Product Backlog (cont’d)
Sprint 1

## Slide 12: Product Backlog (cont’d)
Sprint 2

## Slide 13: Product Backlog (cont’d)
Sprint 3

## Slide 14: Product Backlog (cont’d)
Sprint 4
Sprint Burn Down Charts

## Slide 15: Risk Management
Financial:
Mitigation: Finding investors
User Acceptance:
Risk: Low number of people who heard of or are drawn to the app.
Technical:
Mitigation: Constant updates of anti-malware softwares, encryption, etc.
Risk: Certain features like identity certification can prove to be expensive and cause an overrun in the budget
Mitigation: Communication, campaigns, promotions
Risk: Data breach of identity of banking information.

## Slide 16: Future Enhancements
  Possible enhancements include:
  Provide options for the Driver to optionally charge for rides.
  More customized User Interface and features for users who register through Employers.
  Including restaurant guides, lodging, and other travel related options.

## Slide 17: Conclusion
  Factors that enabled:
  Documents
    SRS Template – IEEE Publication: Extremely useful to cover all aspects of the software requirement documentation.
    Use Case – Alistair Cockburn’s Use Case Template: Allowed simple and straightforward registering of a user’s interactions.
  Prototype
    Axure
  Development
    Process Model: Agile – Scrum Practices
    Burn Down Charts – Microsoft Excel

## Slide 18
THANK YOU
Questions?

## Slide 19: Product Backlog Burn Down Charts
Chart: Sprint 0 Burndown
| Day 1 | Day 3 | Day 5 | Day 7 | Day 9 | Day 11 | Sprint Review
 | 13 | 8 | 7 | 5 | 5 | 5 | 3
Chart: Sprint 1 Burndown
| Day 1 | Day 3 | Day 5 | Day 7 | Day 9 | Day 11 | Sprint Review
 | 12 | 9 | 7 | 4 | 3 | 1 | -3
Chart: Sprint 2 Burndown
| Day 1 | Day 3 | Day 5 | Day 7 | Day 9 | Day 11 | Sprint Review
 | 15 | 12 | 12 | 8 | 5 | 5 | 0
Chart: Sprint 3 Burndown
| Day 1 | Day 3 | Day 5 | Day 7 | Day 9 | Day 11 | Sprint Review
 | 19 | 17 | 14 | 9 | 9 | 8 | 0
Return to
Product
Backlog

## Slide 20
Competitors | GPS | Automatic Matches | Manual Matches | Match/Trip Alerts | Regular Scheduling | Making Groups | Rating Driver/Rider | Payment Gateway | Background & Security Measures | Set Personal Preferences | Rewards System
Scoop |  |  | x |  | x | x |  |  |  |  | 
Zimride |  | x | x | x | x | x |  | x |  |  | 
Carpool - School Edition |  | x | x |  | x | x |  |  |  |  | 
BlaBla Car | x |  | x |  | x |  | x | x | x | x | x
Rideshare | x | x | x |  | x |  |  |  |  |  | 
Carma | x |  | x | x | x |  |  |  |  |  | 
JoyRide | x | x | x | x | x | x | x | x | x | x | x
Competitor Analysis
Return to
Business Domain